Suggested project schedule (2 weeks, realistic, CV-ready)

Week 1: Build the data foundation + simulator

Day 1: Scope & system design

- Deliverables:

  - Project Charter (1 page)

  - Scope statement (in/out)

  - KPI list (definition of done)

  - Data dictionary draft (what columns you’ll store)

Day 2: Database schema v1 (SQL)

- Build tables:

  - dim_class, dim_monster, dim_weapon (from Kaggle)

  - encounter_template

  - simulation_run

  - participant_run (initiative + outcome metrics)

- Deliverable:

  - schema.sql + ERD diagram (draw.io)

Day 3: Data ingestion + cleaning (Pandas → SQL)

- Load CSVs with Pandas

- Select only needed columns

- Clean key fields (names, numeric types, missing values)

- Insert into SQL tables

- Deliverable:

  - etl_load.py (or notebook) + “cleaning notes” section

Day 4–5: Simulator v1 (generate runs)

- Build a minimal simulation engine:

  - initiative roll

  - simple targeting rule

  - attack resolution

  - stop condition (one side down)

- Log only what you need for initiative analysis:

  - initiative_total, initiative_order

  - damage_dealt_total, hp_end, is_alive

  - rounds_taken, party_victory

- Deliverable:

  - simulate.py that produces 1k–10k runs into DB

Milestone at end of Week 1:
✅ “I can run simulations and my database fills with results.”

Week 2: Analysis + Tableau + PM wrap-up

Day 6: SQL query pack (the “insight engine”)
Write and save queries for:

- win rate when party acts first

- survival vs initiative quartile

- damage before first monster turn

- initiative rank displacement (optional)
Deliverable:

- analysis_queries.sql (clean, documented)

Day 7: Pandas analysis notebook

- Pull query results into Pandas

- Compute stats + confidence intervals (optional but nice)

- Make a few clean charts (matplotlib is fine)
Deliverable:

- analysis.ipynb

Day 8–9: Tableau dashboard
Minimum dashboard views:

- Win rate vs “party wins initiative”

- Survival probability vs initiative order bucket

- Damage before first monster action vs win rate

- Filter controls: monster CR band, party composition type (optional)
Deliverable:

- Tableau workbook + exported screenshots

Day 10: Project management + final packaging

- Write your final README/report:

  - problem

  - scope & assumptions

  - data model (ERD)

  - pipeline

  - results (with charts)

  - limitations + v2 roadmap

- Add PM artefacts:

  - WBS (simple bullet list)

  - timeline (mini Gantt)

  - risk register (5–8 items)

  - scope creep controls (“won’t do in v1” list)
Deliverable:

- README.md + 2–4 page PDF report (optional)

Milestone at end of Week 2:
✅ “I have a complete portfolio piece: DB + simulation + analysis + dashboard + PM story.”

Project charter

Goal

Build a D&D 5e-inspired combat simulator + SQL database + analytics pipeline to test initiative impact on encounter outcomes.

Primary research questions (initiative-focused)

- Does the party “win initiative” (acts earlier on average) increase win rate?

- How does initiative order correlate with:

  - survival probability

  - damage dealt before monsters act

  - rounds-to-victory / rounds-to-defeat

- How swingy is the initiative system? (how often low-DEX beats high-DEX due to the d20)

Deliverables

- SQL schema + ERD

- ETL (Pandas) from your CSVs into dimension tables (monsters/equipment/classes)

- Python simulator that generates 10k+ runs into the DB

- Analysis notebook (Pandas) + Tableau dashboard with 3–5 visuals

- Short write-up: scope, assumptions, limitations, roadmap

MVP rules (combat model)

Party (fixed templates, Level 3)

- Fighter (Champion), default equipment

- Rogue (Assassin), default equipment

- Ranger (Gloom Stalker), default equipment

Enemies (fixed encounter)

- 4 Goblins + 1 Bugbear

- Monster stats + attack info pulled from your monsters.csv (actions/attack_bonus/damage_dice)

- No movement, no cover, no stealth system, no reactions.

Initiative

- Roll d20 + DEX mod

- Tie-breaker rule (pick one and freeze it):

  - Higher DEX wins tie, else random

- Record per participant:

  - raw roll, modifier, total, initiative rank/order

Turn structure (strict and simple)

Per round, each creature:

- 1 Action: Attack (weapon for PCs, listed attack for monsters)

- Bonus actions are only used for Hunter’s Mark (Ranger only, round 1 only)

- No other bonus actions.

- target selection rule:

  - PCs always target Bugbear first, then Goblins.

  - Monsters always target lowest current HP PC.

Attack resolution

- d20 + attack_bonus >= target_AC → hit

- on hit, roll damage_dice and subtract HP

- Crits on: natural 20, doubles attack dice

End condition

- Party victory if all monsters drop to 0 HP

- Monster victory if all PCs drop to 0 HP

- Cap at, say, 20 rounds to avoid infinite loops; mark as “timeout” if reached

Special rules

1) Hunter’s Mark (Ranger only)

- Ranger casts Hunter’s Mark as a bonus action on Round 1, first turn, targeting the Bugbear if alive, else a Goblin.

- Effect: On each Ranger weapon hit against the marked target, add +1d6 damage.

- Simplifications:

  - No concentration checks

  - Persists until the marked target dies

  - No re-targeting after target dies

This keeps spell logic to one boolean: is_marked(target).

2) Opening burst rule (Assassin)

To avoid building stealth/surprise, define a clean “opening burst” that is initiative-dependent:

- If Rogue acts before the target’s first turn, Rogue’s first hit in the encounter deals +2d6 bonus damage (once per encounter).

- Assassinate: Advantage (roll twice on attack roll d20 and pick the higher outcome) on Round 1, first turn

3) Crits ON (including Champion)

- Natural 20 is always a crit.

- Champion: crit on 19–20.

- Crit rule: roll double the weapon’s dice (and Hunter’s Mark dice doubles too, per typical crit handling).

Scope statement (In / Out)

In scope

- Initiative system + logging

- Basic attacks only

- Fixed party + fixed monsters

- Synthetic simulation at scale (10k–100k runs)

- SQL storage + Pandas analysis + Tableau dashboard

Out of scope

- Full 5e action economy (bonus actions/reactions)

- Conditions, stealth, surprise rules, general advantage/disadvantage (except Assassin opening round advantage)

- Subclass feature details (Sneak Attack, Dread Ambusher, etc.)

- Full spell system, saving throws, AoE, concentration mechanics

- Movement, positioning, cover

Data Dictionary

Table A: simulation_run (one row per battle)

Store:

- run_id

- party_victory (bool)

- rounds_taken (int)

- winner (“party”/“monsters”)

- total_damage_party

- total_damage_monsters

- bugbear_killed_round (nullable int)

- first_monster_turn_round (usually 1, but keep for sanity)

- notes_flags (optional small JSON: { "opening_burst_used": true, "hunters_mark_active": true })

Table B: participant_run (one row per creature per run)

Store:

- identifiers:

  - run_id

  - side (“party”/“monsters”)

  - name (e.g., “Rogue”, “Goblin_3”)

  - template_id (links to dim tables)

- initiative:

  - init_roll_d20

  - init_mod

  - init_total

  - init_order (1 = acts first)

- performance:

  - hp_start

  - hp_end

  - alive_end (bool)

  - damage_dealt_total

  - damage_taken_total

  - crits_landed (int)

  - attacks_made (int)

  - hits_landed (int)

- feature flags:

  - opening_burst_triggered (bool, Rogue only)

  - hunters_mark_cast (bool, Ranger only)

  - hunters_mark_bonus_damage (int total)

Table C: first_round_events

- run_id

- damage_party_before_first_monster_turn

- monsters_downed_before_first_monster_turn (int)

- party_downed_before_first_monster_turn (int)